## Slide 1: Project Control and Team Dynamics
Research and Innovation

## Slide 2: Outline
Team Dynamics
Team Leader
Choosing Team Leader
Meetings
Allocation of responsibilities
Conflicts

## Slide 3: Team Dynamics
Team Dynamics are invisible forces that operate between different people or groups in a team.
They can have a strong impact on how a team behaves or performs and their effects can be complex.
Quite a broad area, our focus is on practices that will improve teams performance skills and the quality of the work the team will produce

## Slide 4: What makes projects fail?
Inadequate resources
Inadequate time
Inadequate goals/expectations
Disagreement and confusion within the team
Inadequate management involvement, guidance, & support

## Slide 5: What makes projects successful
Team clearly understands the project outcome
Team members are willing and properly trained
Detailed, complete, up-to-date project plan
Adequate resources
Realistic project schedule
Feasible project scope

## Slide 6: Team Leader
The team leader manages the team: calling and, if necessary, facilitating meetings, handling or assigning administrative details, organizing all team activities, and overseeing preparations for reports and presentations.
Is the contact point for communication between the team and the rest of the organization, including the sponsor.
Is the official keeper of the team records including: copies of correspondence; records of meetings and presentations; meeting minutes and agendas; and charts, graphs, and other data related to the project.
Is a full-fledged team member. As such, the team leader's duties also include attending meetings, carrying out assignments between meetings, and generally sharing in the team's work.

## Slide 7: Choosing Team leaders
Is energetic
Is skilled at resolving conflict
Is well organized
Is respected by group members
Is reliable
Is charismatic
Is intelligent
Is creative
Is effective in achieving results

## Slide 8: Allocation of responsibilities
Allocate responsibilities according to strength
Ensure that work is balanced amongst members
Each task must have a short time frame of delivery
Share experiences
Always justify/explain the work you did to your team eg. Database design decisions, existence of operations etc

## Slide 9: Report Editing
Must be done by the editor
Make use of spell checkers
Backup must be done either on Dropbox or somewhere safe. Ensure that each member has a single copy of the report ALL the time
Each member must report on their own task
Members must make their own latex compilation, which will be integrated by the editor
All reports will have a similar formatting style. This will be enforced through latex

## Slide 10: Meetings
Critical to the effective functioning of a team
It is at meetings that members develop their relationship as a group, so if the meetings do not work well, the team is unlikely to do so
Must be done or held regularly, twice a week at the very least. 30 min per session. Meet over lunch, which is when most of you are there
Must be documented as proof of what transpired
Each member must sign, to help us pick those that do not come to school
Anybody can take minutes during these sessions. There has to be a file of weekly meetings, which will go onto your report

## Slide 11: Purpose of meetings
Building relationships
Learning team skills
Setting goals and objectives
Planning and coordinating work
Discussing ways to expand empowerment
Finding and solve problems
Working on innovations
Giving each other feedback
Evaluate the team and the meetings
Evaluate results achieved

## Slide 12: Working With Supervisor
Supervisor is there to guide your group to ensure the following:
  Group does not deviate from project scope
  Objectives of the group are stated and clear
  Verifies submissions and corrects
  Monitors project progress each week
  Handles disputes in the team
Supervisor does not:
  Mark the final documentation
  Code project
  Participate in your presentations

## Slide 13: Conflict Management
Conflict - When two or more people’s differences escalate to a level that negatively affects (or may affect) productivity, quality, service, morale, or working relationships
Conflict Management - A process by which the project manager uses appropriate managerial techniques to deal with inevitable disagreements - both technical and personal - that develop among those working toward project accomplishment

## Slide 14: Sources of conflict
Sources of Conflict (priority order in *INITIATION) | Definitions
#1 Project Priorities | View of project participants differ over sequence of activities and tasks.
#2 Administrative Procedures | Managerial and administration oriented conflicts over how the project will be managed
#3 Technical Opinions & Performance Trade-offs | Disagreements over technical issues, performance specifications, technical trade-offs
#4 Human Resources | Conflicts about staffing a project team with personnel from other areas
#5 Cost | Conflict over cost estimates from support areas regarding work breakdown structures
#6 Schedule | Disagreements about the timing, sequencing and scheduling of project-related tasks
#7 Personality | Disagreements on interpersonal issues

## Slide 15: Ways to resolve conflict
Avoiding/Withdrawing – Ignoring or retreating from the problem
Smoothing - De-emphasize differences and emphasize commonalities – Friendly
Compromising - Find solutions that bring some degree of satisfaction to parties - Neither wins
Forcing - Exert one's view at expense of another party
Problem Solving - Address disagreement directly. Select most appropriate alternative

## Slide 16: How To Approach Conflict Mgmt
Prepare for Conflict
  Expect conflict.
  Plan ahead to handle conflict. (Communicate how the team will handle conflict.)
Face the Conflict
  Serve as a lightning rod (Deal with it - don’t take it personally.)
  Surface the real issues.
Resolve the Conflict
  Look for win-win alternatives.
  Cut your losses when necessary.